Initial Project Planning Template

| Date | 18 September 2026 |
| --- | --- |
| Team ID | N/A |
| Project Name | India's Agricultural Crop Production Analysis |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a data analyst, I can load the agricultural dataset into Tableau so that I can analyze the complete dataset. | 2 | High | N/A | 18 Sep 2026 | 18 Sep 2026 |
| Sprint-1 | Data Preparation | USN-2 | As a data analyst, I can clean and organize the dataset fields so that the data is ready for accurate analysis and visualization. | 2 | High | N/A | 18 Sep 2026 | 18 Sep 2026 |
| Sprint-2 | Data Visualization | USN-3 | As a user, I can view state-wise, crop-wise, seasonal, and year-wise agricultural insights through interactive visualizations. | 3 | High | N/A | 19 Sep 2026 | 20 Sep 2026 |
| Sprint-2 | Dashboard & Story | USN-4 | As a user, I can explore an interactive dashboard and story to understand agricultural production, cultivated area, and yield trends. | 3 | High | N/A | 21 Sep 2026 | 22 Sep 2026 |
| Sprint-3 | Performance & Web Integration | USN-5 | As a user, I can access the published Tableau dashboard and story with acceptable performance so that the analysis can be shared and reviewed online. | 2 | Medium | N/A | 23 Sep 2026 | 24 Sep 2026 |